HR ANALYTICS DASHBOARD SUITE

Product Requirements Document (PRD)

Self-Service Build via Power BI + Claude — No IT Development Dependency

Baladna Food Industries Q.P.S.C.

People & Culture — Total Rewards Function

Document Owner: Total Rewards Manager

Version 1.0  |  July 2026

# Document Control

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 0.1 | Jul 2026 | Total Rewards Manager | Initial draft based on internal requirements gathering |
| 1.0 | Jul 2026 | Total Rewards Manager | Expanded scope following benchmark review against Agile HR Analytics (aha) product; added Internal Mobility, Engagement, Workforce Planning, Data Governance modules |

## Distribution List

| Name / Role | Involvement |
| --- | --- |
| Total Rewards Manager | Document owner, sole developer/builder |
| Yazan — Senior Approver | Reviews and approves scope, phasing, and executive-level deliverables |
| Sahana — HRIS Manager | Data source liaison; confirms field availability and export feasibility from SuccessFactors |
| Carlin — HRIS Team | Supports data extract structure and refresh logistics |
| Afkar Saleem — Total Rewards | Contributes to Compensation and Attrition module validation |

# Table of Contents

# 1. Executive Summary

This PRD defines the scope, data requirements, and phased build plan for a comprehensive HR Analytics Dashboard Suite to be developed in-house by the Total Rewards function, using Power BI and Claude for data modeling, DAX development, and documentation — without dependency on IT development resources.

The requirement originated from an internal Power BI reporting specification covering 12 dashboards and roughly 45 metrics across the employee lifecycle. A subsequent benchmarking review against a commercial people-analytics product (“Agile HR Analytics”) surfaced a materially larger scope already standard in the market — including Employee Engagement, Internal Mobility, Workforce Planning & Simulation, and Data Governance — none of which existed in the original specification.

This document expands the original specification into 14 modules across three build phases, explicitly excludes a Conversational AI query layer (deferred to a future phase), and defines the data model, functional requirements, governance approach, and roadmap needed to build this without IT involvement.

### Key Facts

| Item | Detail |
| --- | --- |
| Total Modules | 14 (11 core reporting modules + 3 advanced modules), plus a parallel Data Governance layer |
| Build Owner | Total Rewards Manager (sole builder), assisted by Claude for data modeling, DAX, and documentation |
| Platform | Power BI Desktop (+ Power BI Service if licensing is available for scheduled refresh) |
| Data Source (Interim) | Manual/periodic Excel extracts from SuccessFactors (or current HRIS) — no live API integration in Phase 1–2 |
| Excluded from Scope | Conversational AI / natural-language Q&A assistant (deferred) |
| Existing Assets | 11 field-structure workbooks with 3 years of synthetic test data already built and validated |

# 2. Background & Business Case

## 2.1 Current State

HR reporting today is largely descriptive, manual, and Excel-based, produced ad hoc for specific requests (e.g., CEO headcount decks, compensation benchmarking reviews) rather than through a standing, self-service analytics layer. This creates repeated manual effort for recurring questions and limits the Total Rewards function's ability to move from administrative reporting to proactive workforce cost and risk analysis.

## 2.2 Why Now

- A structured Power BI reporting requirement was already defined, covering 12 dashboards and ~600 potential KPIs across foundational HR data (headcount, recruitment, diversity, attrition, compensation, leave, absenteeism, performance, training).

- Benchmarking against a mature commercial HR analytics product revealed the original scope, while a solid foundation, omits entire domains that are now standard practice: Engagement, Internal Mobility, Workforce Planning/Simulation, and Data Governance.

- Building this in-house (rather than procuring a commercial license) is feasible because the Total Rewards Manager can use Claude for data modeling, DAX authoring, and technical documentation — removing the traditional dependency on an IT/BI development team.

## 2.3 Strategic Alignment

This initiative directly supports the Total Rewards function's stated direction: moving from policy administration and manual reporting toward workforce cost forecasting, proactive analytics, and strategic influence on business decisions. A self-built analytics suite also creates a reusable, extensible asset rather than a one-off deliverable, and builds internal Power BI / data modeling capability within the P&C team.

# 3. Objectives & Success Criteria

| Objective | Success Criteria |
| --- | --- |
| Single source of truth for HR metrics | Headcount, attrition, and compensation figures in the dashboard reconcile exactly with Finance/HRIS source data at each refresh |
| Reduce manual reporting effort | Recurring requests (e.g., monthly HR pack, quarterly attrition review) are self-served from the dashboard rather than rebuilt in Excel each cycle |
| Extend analytical depth to match market standard | All 14 modules defined in this PRD are live and in use by target personas by the end of their respective phase |
| Enable proactive workforce cost management | Workforce Planning module allows scenario modeling (headcount/cost projection) before annual budget cycles, not just after-the-fact reporting |
| Improve trust and adoption | Data Governance layer (HR Dictionary, Data Quality checks) is published alongside every module; Usage Metrics show active adoption by leadership and department managers |
| Build without IT dependency | 100% of development (data modeling, DAX, documentation) completed by the Total Rewards Manager with Claude assistance; no developer tickets raised to IT |

# 4. Scope

## 4.1 In Scope

Fourteen analytical modules, delivered across three phases (see Section 9 — Roadmap), plus a Data Governance layer built in parallel with Phase 1:

### Phase 1 — Foundation (existing data, re-modeled and enriched)

- Executive Insights (HR at a Glance + Scorecard)

- Recruitment

- New Hires & Onboarding

- Diversity & Inclusion

- Compensation & Pay Equity

- Headcount & Workforce Profile

- Attrition & Retention

- Leave & Absence

- Performance

- Learning & Training

- Data Governance (built in parallel, not sequentially after Phase 1)

### Phase 2 — New Source Data Required

- Internal Mobility (promotions, demotions, lateral moves)

- Employee Engagement / Survey Analytics

### Phase 3 — Strategic / Simulation

- Workforce Planning & Simulation (headcount/cost projection, pay gap what-if, new starter quality)

- AI Impact / Role Automation Risk Assessment (optional — see Section 9.3 for a recommended reduced-scope version)

## 4.2 Out of Scope

- Conversational AI / natural-language query assistant (“ask a question, get an answer” chat layer) — explicitly deferred to a future Phase 4

- Live, real-time API integration with SuccessFactors or other HRIS — Phase 1–2 rely on manual/scheduled Excel extracts

- Any development work requiring IT/BI developer resourcing or ticket-based delivery

- Payroll processing or any transactional system functionality — this suite is reporting/analytics only

# 5. Users & Personas

| Persona | Primary Modules Used | Needs |
| --- | --- | --- |
| CEO / Executive Committee | Executive Insights, Workforce Planning | High-level trend, quarter-over-quarter narrative commentary, cost projection before budget cycles |
| Yazan (Senior Approver) | Executive Insights, Compensation, Workforce Planning | Strategic-level views suitable for leadership discussion; approves scope and phased delivery |
| Total Rewards Manager (Builder & Primary User) | All modules | Full analytical depth across compensation, attrition, and workforce cost for benchmarking and forecasting work |
| Department Managers | Headcount, Attrition, Leave & Absence, Performance (departmental slices) | Self-service visibility into their own team's metrics without requesting custom reports |
| Sahana (HRIS Manager) | Data Governance (Data Quality, HR Dictionary) | Confirms field mappings and data extract structure from SuccessFactors; validates data quality |
| Carlin (HRIS Team) | Data Governance | Supports recurring data extract logistics and refresh scheduling |
| Afkar Saleem (Total Rewards) | Compensation, Attrition | Contributes to CTC forecasting, mid-year review, and management reporting validation |

# 6. Build Approach & Constraints

## 6.1 Development Model

This suite will be built entirely by the Total Rewards Manager, without a dedicated IT/BI developer. Claude is used throughout as a development accelerator, specifically for:

- Data modeling guidance — star-schema design, fact/dimension table structure, and relationship mapping across the 13 source tables

- DAX formula authoring — measures for each module's KPI list (Section 8), following Excel-2007-era function compatibility where the model will later be validated

- Synthetic test data generation — already completed for the 11 Phase-1 tables (3 years, Jan 2023–Dec 2025) to allow dashboard-building and validation before real HRIS data is connected

- Documentation — the HR Dictionary (Data Governance module) is generated and maintained with Claude's assistance as each measure is built, not retrofitted afterward

- QA support — spot-checking DAX logic, referential integrity between tables, and reasonableness of outputs against known figures

## 6.2 Constraints

| Constraint | Implication for Build Plan |
| --- | --- |
| No IT development resourcing | All Power BI data modeling, DAX, and publishing must be executable via Power BI Desktop / Power BI Pro (self-service tier); no custom connectors or backend services |
| No live HRIS API integration (Phase 1–2) | Data refresh is manual: periodic Excel/CSV export from SuccessFactors, re-imported into the Power BI model on a defined cadence (Section 7.3) |
| Sensitive compensation data | Row-level security (RLS) must be configured in Power BI before Compensation and Executive modules are shared beyond the Total Rewards Manager |
| Single builder | Phasing (Section 9) is sequenced to avoid parallel workstreams beyond one person's realistic capacity; Data Governance is the only module built continuously alongside others rather than as a discrete phase |
| New data not yet captured | Internal Mobility and Engagement (Phase 2) cannot start until source data availability is confirmed with Sahana/Carlin (Section 10 — Dependencies) |

## 6.3 Tooling

| Tool | Purpose |
| --- | --- |
| Power BI Desktop | Primary development environment for data modeling, DAX, and dashboard/report design |
| Power BI Service (Pro license) | Publishing, scheduled refresh, and role-based sharing — required once moving beyond a single-user prototype |
| Excel | Interim data staging layer for manual HRIS extracts; also hosts the Field Structure and HR Dictionary reference tabs already built for each table |
| Claude | Data modeling advisory, DAX generation, documentation, and synthetic data generation for build-and-test cycles before real data is connected |

# 7. Solution Architecture & Data Model

## 7.1 Architecture Layers

| Layer | Description |
| --- | --- |
| 1. Source Systems | SuccessFactors (or current HRIS) for employee, position, compensation, and leave data; a survey platform (existing engagement survey tool, if any) for Phase 2 Engagement module |
| 2. Data Staging (Excel) | Manual/periodic exports landed as structured Excel workbooks — the 11 existing files plus 2 new tables added in Phase 2 (Position History, Survey Responses) |
| 3. Data Model (Power BI) | Star-schema model: Employee Master and Date table as central dimensions; all transactional tables (Compensation, Leave, Absence, Performance, Training, Recruitment, Attrition) as fact tables joined via Employee ID |
| 4. Semantic / Measures Layer | DAX measures organized by module, documented in the HR Dictionary (Data Governance module) as they are built |
| 5. Presentation Layer | Power BI reports/dashboards organized by the 14 modules in Section 8, navigable via a top-level menu and a “Top Questions” landing page |
| 6. Governance Layer (cross-cutting) | HR Dictionary, Data Quality checks, and Usage Metrics — applies across all layers, not a separate downstream step |

## 7.2 Core Data Tables

The following 13 tables form the complete data model. The first 11 already exist as field-verified Excel workbooks with 3 years of synthetic test data; the last 2 are new and required for Phase 2.

| Table | Grain | Key Fields | Status | Feeds Modules |
| --- | --- | --- | --- | --- |
| Employee Master | 1 row per employee | Employee ID (PK), demographics, employment status, grade, department | Existing | All modules (central dimension) |
| Organizational Hierarchy | 1 row per employee | Employee ID, Manager ID, Level 1–3 Leader, CEO Hierarchy Level | Existing | Executive, Headcount, Span of Control |
| Headcount (roster view) | 1 row per employee | Employment Status, Hire/Termination Date, Grade, Department | Existing | Headcount, Executive Insights |
| Recruitment | 1 row per requisition/candidate | Requisition ID, Candidate ID, dates, cost, source | Existing | Recruitment, New Hires |
| Diversity (active roster) | 1 row per active employee | Gender, Nationality, Age Band, Grade, Leadership Status | Existing | Diversity & Inclusion |
| Attrition | 1 row per termination | Employee ID, Termination Date/Reason, Voluntary/Involuntary, Tenure | Existing | Attrition & Retention |
| Compensation — Base Salary | 1 row per employee per year | Employee ID, Grade, Base Salary, Effective Date | Existing | Compensation & Pay Equity |
| Compensation — Total Rewards | 1 row per employee per year | Allowances, Variable Pay, Bonus, Total Remuneration | Existing | Compensation & Pay Equity |
| Compensation — Salary Structure | 1 row per grade | Grade, Range Min/Mid/Max | Existing | Compensation & Pay Equity (Compa-Ratio, Range Penetration) |
| Leave | 1 row per leave instance | Employee ID, Leave Type, Start/End Date, Days, Balance | Existing | Leave & Absence |
| Absenteeism | 1 row per absence instance | Employee ID, Absence Date, Type, Hours, Paid/Unpaid | Existing | Leave & Absence |
| Performance | 1 row per employee per cycle | Employee ID, Cycle, Goal/Competency Score, Overall Rating | Existing | Performance |
| Learning & Training | 1 row per training record | Employee ID, Course, Category, Hours, Cost, Completion | Existing | Learning & Training |
| Position / Job History (NEW) | 1 row per job change event | Employee ID, Change Date, Old/New Position, Old/New Grade, Change Type (Promotion/Demotion/Lateral) | New — Phase 2 | Internal Mobility |
| Survey Responses (NEW) | 1 row per employee per survey per question | Employee ID, Survey Cycle, Question ID, Response Score/Text | New — Phase 2 | Employee Engagement / Survey Analytics |

## 7.3 Refresh Cadence (Interim, Manual)

| Table | Recommended Refresh Frequency |
| --- | --- |
| Employee Master, Organizational Hierarchy, Headcount | Monthly (aligned to payroll cut-off) |
| Compensation (all 3 tables) | Monthly, or on any off-cycle salary change |
| Recruitment, Attrition | Monthly |
| Leave, Absenteeism | Monthly |
| Performance | Per performance cycle (typically bi-annual) |
| Learning & Training | Monthly or quarterly, depending on LMS export availability |
| Position/Job History, Survey Responses (Phase 2) | Position History: monthly. Survey Responses: per survey wave (typically annual or bi-annual) |

Note: This cadence is interim, pending IT/HRIS discussion on automated extract scheduling. It is not a hard system constraint — it reflects the realistic manual effort achievable without developer support.

# 8. Functional Requirements by Module

Each module below specifies its purpose, source table(s), key metrics, core visuals, and standard filters. Full field-level detail already exists in the companion Field Structure workbooks for the 11 existing tables; this section focuses on metrics and dashboard layout, which is the new design work for this PRD.

## 8.1 Executive Insights

Phase: Phase 1

A single landing view giving leadership (CEO, Yazan, Total Rewards) an at-a-glance summary across the full employee lifecycle, plus a quarter-over-quarter scorecard with automated narrative commentary.

### Data Sources

- Employee Master

- Headcount

- Recruitment

- Diversity

- Leave

- Absenteeism

- Attrition

- Compensation

### Key Metrics

| Metric | Definition |
| --- | --- |
| Headcount / FTE | Active employee count and full-time-equivalent, with month-over-month trend |
| % Female Leaders | Female employees in Managerial/Executive levels ÷ total leaders |
| Hires (MoM) | New hires in period vs. prior period |
| Leave Taken / Absenteeism Rate | Total leave days taken; absence hours ÷ scheduled hours |
| Attrition Rate (Overall / Voluntary / Involuntary) | Terminations ÷ average headcount, split by type |
| Annual Leave Liability | Financial exposure from unused leave balances |

### Core Visuals / Layout

- “HR at a Glance” page: 5 category rows (Employees, Diversity, Hiring, Leave, Terminations), each with a trend sparkline and 3–4 breakdown visuals

- “Scorecard” page: quarter-over-quarter comparison cards (this quarter vs. last quarter vs. same quarter last year) with auto-generated narrative variance text below each card

- “Top Questions” landing page mapping common leadership questions (e.g., “Do we have enough agility in hiring?”) directly to the relevant underlying report page

### Standard Filters

Year  •  Month/Quarter  •  Business Unit

## 8.2 Recruitment

Phase: Phase 1

Tracks the full requisition-to-hire funnel, cost, and source effectiveness, split clearly between Time to Offer and Time to Hire.

### Data Sources

- Recruitment

### Key Metrics

| Metric | Definition |
| --- | --- |
| Time to Offer | Days from requisition open to offer extended |
| Time to Hire | Days from interview to joining date |
| Offer Acceptance Rate | Offers accepted ÷ offers extended |
| Recruitment Cost | Total cost to fill, by period/department |
| Source Effectiveness | Hires by Source of Hire (Referral, LinkedIn, Agency, Career Site, etc.) |

### Core Visuals / Layout

- Time to Offer / Time to Hire summary cards (average, min, max) with trend line, current year vs. prior year

- Breakdowns by Job Level, Source, Experience Band, Gender, and Location

- Recruitment Status page: open vs. filled requisitions

### Standard Filters

Date Range  •  Department  •  Job Grade

## 8.3 New Hires & Onboarding

Phase: Phase 1

A dedicated view of new starters and early-tenure distribution, separate from the recruitment funnel — focused on who joined and how they are distributed across the organization in their first 6–12 months.

### Data Sources

- Recruitment (Joining Date)

- Employee Master (Hire Date)

### Key Metrics

| Metric | Definition |
| --- | --- |
| New Starters | Count of employees hired in period |
| New Starters by Gender / Job Level | Distribution of new hires across key dimensions |
| New Starter Retention (0–6mo / 6–12mo) | Share of new starters still active at each tenure milestone |

### Core Visuals / Layout

- New Starters trend by month

- “4-box” distribution matrices (e.g., Manager vs. Non-Manager × tenure band; Referral vs. Non-Referral × tenure band) with narrative interpretation text, mirroring the benchmark's Hires 4-Box pattern

### Standard Filters

Year  •  Month  •  Business Unit

## 8.4 Diversity & Inclusion

Phase: Phase 1

Reports current workforce composition and movement across gender, nationality, age, and leadership representation.

### Data Sources

- Diversity (active roster)

- Employee Master

- Attrition (for flow)

- Recruitment (for flow)

### Key Metrics

| Metric | Definition |
| --- | --- |
| Female Ratio | Female employees ÷ total active employees |
| Women in Leadership | Female employees in Managerial/Executive ÷ total leaders |
| Nationality Mix | Active headcount by nationality |
| Age Distribution | Active headcount by age band |
| Diversity by Grade | Gender/nationality split by job grade |
| Workforce Flow | Net movement in/out of the workforce by demographic segment over a period |

### Core Visuals / Layout

- Diversity Analysis and Demographic Analysis pages with standard breakdown visuals

- Organisation Level view (headcount by Staff/Supervisory/Managerial/Executive)

- Workforce Flow visual showing hires-in vs. exits-out by gender/nationality/grade

### Standard Filters

Year  •  Month  •  Business Unit  •  Grade

## 8.5 Compensation & Pay Equity

Phase: Phase 1

Covers base pay, total rewards, and internal pay equity, including gender pay gap analysis by business unit and organizational level.

### Data Sources

- Compensation — Base Salary

- Compensation — Total Rewards

- Compensation — Salary Structure

### Key Metrics

| Metric | Definition |
| --- | --- |
| CTC by Grade | Average total cash compensation by grade |
| Salary Distribution | Histogram of base salary across the workforce |
| Compa-Ratio | Base Salary ÷ Salary Midpoint, by employee/grade |
| Range Penetration | Position within the grade's salary band |
| Gender Pay Gap Index | Average pay gap between genders, expressed as an index |
| Pay Gap by Business Unit / Org Level | Gender pay gap segmented by department and job level |
| Compensation Cost | Total remuneration cost by period/department |

### Core Visuals / Layout

- Salary Analysis pages (Average and Total views)

- Pay Gap Index and Pay Gap Amount pages, by Business Unit and Org Level

- Cost Distribution page: salary cost by business unit shown as a sequential flow (mirrors the benchmark's 4-box cost distribution cards)

### Standard Filters

Year  •  Month  •  Location  •  Organisation Level  •  Business Unit

## 8.6 Headcount & Workforce Profile

Phase: Phase 1

Foundational workforce reporting — headcount trend, organizational structure, and span of control — underpinning nearly every other module.

### Data Sources

- Headcount (roster view)

- Employee Master

- Organizational Hierarchy

### Key Metrics

| Metric | Definition |
| --- | --- |
| Headcount | Active employee count as of period-end |
| Headcount vs. FTE | Headcount compared to full-time-equivalent, highlighting part-time/contract mix |
| New Hires / Exits / Headcount Movement | Opening headcount + hires − exits = closing headcount |
| Average Age / Average Tenure | Mean age and length of service across active employees |
| Span of Control | Average number of direct reports per manager |

### Core Visuals / Layout

- Headcount trend by month/quarter/year, with contract type and organization level breakdowns

- Span of Control page by department and management level

- Departmental Dashboards — a filtered view per department for manager self-service

### Standard Filters

Year  •  Month  •  Business Unit  •  Department  •  Grade

## 8.7 Attrition & Retention

Phase: Phase 1

Analyzes voluntary and involuntary turnover, termination reasons, and retention risk across department, manager, and grade.

### Data Sources

- Attrition

- Employee Master

### Key Metrics

| Metric | Definition |
| --- | --- |
| Overall / Voluntary / Involuntary Attrition Rate | Terminations ÷ average headcount, by type |
| Attrition by Department / Manager / Grade | Attrition rate segmented across key organizational dimensions |
| First-Year Attrition (Rolling 12 Months) | Share of employees terminated within their first 12 months of service |
| Termination Profile | Breakdown of terminations by reason, tenure band, and demographic |

### Core Visuals / Layout

- Termination Profile and Termination Analysis pages

- Attrition Analysis page with department/manager/grade breakdowns

- Voluntary Attrition page isolating controllable turnover

### Standard Filters

Year  •  Month  •  Department  •  Grade  •  Tenure Band

Note: The benchmark product includes an ML-based Attrition Prediction model (risk-tiering with correlation-factor analysis). This is deliberately excluded from Phase 1–3 scope in this PRD — it requires a predictive modeling capability beyond standard Power BI/DAX reporting and should be assessed separately once the core Attrition module is live and data quality is proven.

## 8.8 Leave & Absence

Phase: Phase 1

Combines leave utilization/liability and absenteeism into one integrated module, reflecting how these are used together operationally.

### Data Sources

- Leave

- Absenteeism

### Key Metrics

| Metric | Definition |
| --- | --- |
| Leave Utilization | Leave days taken ÷ leave entitlement |
| Leave Liability | Financial exposure from unused leave balances (balance × daily rate) |
| Annual Leave Balance | Average remaining annual leave balance |
| Absence Rate | Absence hours ÷ scheduled working hours |
| Lost Workdays / Unplanned Absence / Sick Leave Rate | Absence volume by type, converted to workday equivalents |

### Core Visuals / Layout

- Leave Taken, Leave Balance, and Leave Liability pages with current-year vs. prior-year comparison

- Absenteeism page by type (Sick, Unplanned, Late, Other), business unit, and age band

- Booked Leaves (forward-looking leave calendar) and Availability (who is currently on leave) views

### Standard Filters

Year  •  Month  •  Business Unit

## 8.9 Performance

Phase: Phase 1

Reports performance rating distribution and identifies high/low performers, extended with a 9-box performance/potential grid for succession input.

### Data Sources

- Performance

### Key Metrics

| Metric | Definition |
| --- | --- |
| Rating Distribution / Bell Curve | Count of employees by overall rating, compared to an expected distribution |
| High Performers / Low Performers | Count of employees in top/bottom rating bands |
| Performance by Department | Average rating by department |
| 9-Box Placement | Employee count by performance × potential quadrant (requires a Potential rating input alongside existing Overall Rating) |

### Core Visuals / Layout

- Performance Rating page (distribution, bell curve, by department)

- 9-Box Performance Grid — new visual requiring a Potential dimension; if Potential is not currently captured, this should be flagged to Sahana as a data-capture gap before Phase 1 sign-off

### Standard Filters

Performance Cycle  •  Department  •  Grade

## 8.10 Learning & Training

Phase: Phase 1

Tracks training investment, completion, and compliance across the workforce.

### Data Sources

- Learning & Training

### Key Metrics

| Metric | Definition |
| --- | --- |
| Training Hours per Employee | Total training hours ÷ headcount |
| Training Cost | Total training spend by period/department/location |
| Completion Rate | Completed ÷ enrolled |
| Mandatory Training Compliance | Completed mandatory courses ÷ assigned mandatory courses |
| Cost per Person / Cost per Hour | Training cost efficiency metrics |

### Core Visuals / Layout

- Training Analysis page (by category, status, age/tenure band)

- Training Insights page: cost by location and business unit, actual spend vs. budget

### Standard Filters

Date Range  •  Business Unit  •  Training Category

## 8.11 Data Governance (Parallel Track — Not Sequential)

Phase: Built continuously alongside Phase 1 (see Section 6.2)

Underpins trust in every other module. Rather than a dashboard consumed by end users, this is primarily a build-quality and maintenance discipline, with a small set of pages for the Total Rewards Manager and HRIS team to monitor data health.

### Components

| Component | Description |
| --- | --- |
| HR Dictionary | A live, browsable inventory of every table, column, relationship, and measure in the model, including the DAX expression behind each measure and a plain-language description. Built incrementally as each measure is created — not retrofitted at the end. |
| Data Quality | Checks for completeness and consistency (e.g., missing Employee IDs, orphaned foreign keys, out-of-range dates) surfaced as a simple scorecard per table |
| Data Validation | Rules confirming referential integrity across tables (e.g., every Compensation record has a matching Employee Master record) — run at each data refresh |
| Usage Metrics | Basic tracking of which reports are opened and by whom, to confirm adoption and prioritize future enhancement effort |

# 8. Functional Requirements by Module (continued) — Phase 2 & 3

## 8.12 Internal Mobility

Phase: Phase 2 — New Source Data Required

Tracks how talent moves through the organization — promotions, demotions, and lateral moves — as a health indicator distinct from attrition. Requires the new Position/Job History table (Section 7.2).

### Data Sources

- Position / Job History (NEW)

- Employee Master

- Organizational Hierarchy

### Key Metrics

| Metric | Definition |
| --- | --- |
| Promoted / Demoted Employee % | Promotions or demotions ÷ average headcount, in period |
| Avg Promotion Tenure | Average time spent in a role before advancing |
| Internal Mobility Rate | Total internal moves (promotion + demotion + lateral) ÷ headcount |
| Mobility by Business Unit / Job Level | Promotion and demotion counts segmented by department and level |

### Core Visuals / Layout

- Internal Mobility Analysis page: hires vs. internal mobility by job level, average tenure by level and promotion/demotion status

- Internal Mobility Insights page: trend by year/quarter/month, promotion and demotion movement tables (e.g., Operator → Individual Contributor, with headcount and average tenure)

### Standard Filters

Year  •  Business Unit  •  Job Level

Dependency: This module cannot begin until Sahana/Carlin confirm that SuccessFactors position-change history can be exported in a usable format (ideally one row per job-change event with old/new position, grade, and effective date). Flag this as an early Phase 2 discussion item, not a build-time assumption.

## 8.13 Employee Engagement / Survey Analytics

Phase: Phase 2 — New Source Data Required

Analyzes employee survey results to correlate engagement with performance, retention, and leadership effectiveness. Requires the new Survey Responses table (Section 7.2) and an existing survey data source.

### Data Sources

- Survey Responses (NEW)

- Employee Master (for demographic cuts)

- Attrition (for correlation)

- Performance (for correlation)

### Key Metrics

| Metric | Definition |
| --- | --- |
| Engagement Score by Question / Category | Average response score per survey question or theme |
| Leadership Index | Aggregated score on leadership-related survey questions |
| Engagement vs. Attrition Correlation | Relationship between engagement scores and subsequent voluntary exits |
| Response Rate | Survey responses received ÷ employees invited |

### Core Visuals / Layout

- Analysis by Question and Analysis by Parameters pages

- Correlation Analysis page linking engagement scores to attrition and performance outcomes

- Survey Insights page with narrative summary of key findings per cycle

### Standard Filters

Survey Cycle  •  Business Unit  •  Job Level

Dependency: Requires confirmation of which survey platform (if any) Baladna currently uses, and whether raw response-level export is available. If no survey tool exists today, this module is blocked until a survey process is established — flag this to Yazan as a prerequisite decision, not a Power BI build task.

## 8.14 Workforce Planning & Simulation

Phase: Phase 3 — Strategic / Simulation

Moves from descriptive reporting to forward-looking scenario modeling: headcount and cost projections, pay gap what-if analysis, and early-attrition quality tracking for new starters. This is the highest-value module for Total Rewards but also the most technically demanding — it requires user-adjustable assumption inputs (via Power BI “what-if” parameters), not just historical aggregation.

### Data Sources

- Employee Master

- Compensation (all 3 tables)

- Attrition

- Recruitment

### Key Metrics

| Metric | Definition |
| --- | --- |
| Headcount Projection | Predicted headcount 1–4 years forward, driven by user-adjustable hiring and termination growth-rate assumptions |
| Job Level / Business Unit Cost Projection | Projected annual compensation cost by job level or business unit under adjustable headcount-change assumptions |
| Pay Gap What-If | Simulated cost of remediation for closing the gender pay gap under different scenarios |
| New Starters Quality | Early exit rate within 3/6/9/12 months of hire, segmented by business unit, job level, gender, and location — a leading indicator of onboarding effectiveness |

### Core Visuals / Layout

- Job Level Cost Projection and Business Unit Cost Projection pages, with adjustable sliders for hiring/termination rate assumptions by level or unit, showing projected headcount and cost impact

- Headcount Projection page: current status card, 4-year forward projection with adjustable growth-rate inputs per year, trend chart of historical + predicted headcount

- New Starters Quality page: retention/early-exit funnel (Hires → Early Exits at <3mo/3–6mo/6–9mo/9–12mo), broken down by business unit, location, job level, and gender, with an adjustable early-termination-rate slider to model predicted headcount impact

- Pay Gap Scenarios page: side-by-side comparison of pay gap index and remediation cost across defined scenarios (New Hire Gap, Professional Gap, Combined Gap, Non-Exec Gap)

### Standard Filters

Year  •  Business Unit  •  Job Level

### 8.14.1 AI Impact / Role Automation Risk Assessment (Optional, Reduced Scope Recommended)

The benchmark product includes a report assessing role-by-role automation/AI displacement risk through 2028, scored per job family and activity. Building this at full fidelity requires an external task-level automation-risk dataset and a scoring methodology that goes beyond standard HR reporting.

Recommendation: If this is retained in Phase 3, scope it down to a lightweight version:

- Maintain a simple, manually-curated lookup table mapping Job Family → a qualitative AI Impact tier (No Change / AI-Assisted / Partial Automation / Scope Shift / Role Evolution) based on your own HR/business judgment, reviewed annually

- Report headcount and cost exposure by AI Impact tier, rather than attempting a predictive model

- Treat this as directional workforce-planning input for Yazan/CEO discussions, not a precision forecast

# 9. Non-Functional Requirements

## 9.1 Security & Data Privacy

- Row-Level Security (RLS) must be applied in Power BI before Compensation and Executive Insights modules are shared beyond the Total Rewards Manager — department managers should see only their own team's compensation data, if compensation visibility is extended to them at all

- Employee-level PII (name, date of birth, nationality) should be restricted to modules where it is operationally necessary; aggregate views should be the default for any audience beyond Total Rewards/HR

- Data handling should align with Qatar's Personal Data Privacy Protection Law (PDPPL) and any equivalent Egyptian data protection requirements, given the multi-entity scope

## 9.2 Performance

- With the current data volumes (roughly 1,500 employee records and up to ~12,000 transactional rows in the largest tables), Power BI Desktop performance should remain acceptable without requiring aggregation tables or incremental refresh in Phase 1–2

- If Phase 2–3 data volumes grow materially (e.g., multi-year survey response data at question-level grain), revisit whether a composite/aggregated model is needed to maintain report responsiveness

## 9.3 Usability & Adoption

- Navigation should follow the benchmark's proven pattern: a top-level module menu plus a “Top Questions” landing page mapping plain-language business questions directly to the relevant report

- Each module should default to the most recent complete period on open, with clear, consistent filter placement (Year/Month/Business Unit as the common set) across all modules

## 9.4 Maintainability

- Every DAX measure must be documented in the HR Dictionary at the time it is built (Section 8.11) — this is a hard requirement, not best-effort, given the single-builder model with no handover documentation otherwise

- Version control: maintain dated copies of the .pbix file at each major milestone (end of each phase, at minimum) given the absence of a formal source-control /IT release process

## 9.5 Data Quality

- Referential integrity checks (Section 8.11) should run at every data refresh, not only at initial build, since manual Excel-based extracts are more error-prone than a live system integration

- Any data quality failure should be visible on the Data Quality scorecard before the refreshed model is published/shared — the Total Rewards Manager should treat this as a go/no-go gate for publishing an updated refresh

# 10. Roadmap & Phasing

Phasing is sequenced for a single builder, with Data Governance built continuously rather than as a discrete phase. Indicative durations assume part-time build effort alongside the Total Rewards Manager's regular role — adjust based on actual availability.

| Phase | Modules | Prerequisite | Indicative Duration |
| --- | --- | --- | --- |
| Phase 1 | Executive Insights, Recruitment, New Hires & Onboarding, Diversity & Inclusion, Compensation & Pay Equity, Headcount & Workforce Profile, Attrition & Retention, Leave & Absence, Performance, Learning & Training + Data Governance (parallel) | 11 source tables already exist; synthetic test data already generated for build-and-validate cycles | 8–12 weeks part-time |
| Phase 2 | Internal Mobility, Employee Engagement / Survey Analytics | Confirm Position/Job History export feasibility with Sahana/Carlin; confirm survey data source with Yazan | 6–8 weeks part-time, after data availability confirmed |
| Phase 3 | Workforce Planning & Simulation (incl. reduced-scope AI Impact) | Phase 1 Compensation and Attrition modules live and validated (simulation logic builds on top of historical actuals) | 6–10 weeks part-time |
| Phase 4 (Future, Out of Scope for this PRD) | Conversational AI / natural-language Q&A assistant | Phases 1–3 complete; likely requires Power BI Copilot licensing or a custom LLM integration — revisit scoping at that time | Not estimated |

# 11. Assumptions & Dependencies

## 11.1 Assumptions

- The Total Rewards Manager has (or will obtain) a Power BI Pro license sufficient for self-service publishing and sharing within People & Culture and to leadership

- SuccessFactors (or the current HRIS) can produce the Phase 1 field set via manual export in a consistent, repeatable format — this has already been validated conceptually through the 11 existing field-structure workbooks

- Claude will continue to be available as a development aid for DAX authoring, data modeling advice, and documentation throughout all phases

- Real HRIS data will replace the synthetic test data used for Phase 1 build-and-validation once the model structure is confirmed and stable

## 11.2 Dependencies

| Dependency | Owner | Needed By |
| --- | --- | --- |
| Confirm SuccessFactors export fields match the 11 Field Structure workbooks; agree extract cadence | Sahana / Carlin | Before Phase 1 data connection (build can proceed on synthetic data in the meantime) |
| Confirm whether “Potential” rating is captured for the 9-Box Performance Grid; if not, agree a capture method | Sahana / Total Rewards Manager | Before Phase 1 Performance module sign-off |
| Confirm Position/Job History export feasibility and format | Sahana / Carlin | Before Phase 2 start |
| Confirm existence and export feasibility of an engagement survey data source | Yazan / Total Rewards Manager | Before Phase 2 start |
| Approve Row-Level Security approach for Compensation/Executive data before any sharing beyond the Total Rewards Manager | Yazan | Before Phase 1 is shared with any second user |
| Confirm Power BI licensing tier available for publishing/scheduled refresh | Total Rewards Manager / Finance-IT procurement (license only, not development) | Before Phase 1 publishing to Power BI Service |

# 12. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Single-builder bottleneck — all development depends on one person's availability | High — delays cascade across all phases | Keep the HR Dictionary and DAX documentation current throughout, so work could be picked up by another P&C team member or a future IT resource if needed |
| Manual data refresh introduces errors or inconsistent extracts over time | Medium—High — undermines trust in the numbers | Data Governance checks (Section 8.11) run at every refresh as a hard gate before publishing |
| Scope expands again mid-build (as it already did once, from 12 to 14 modules) | Medium — risk of never “shipping” Phase 1 | Freeze Phase 1 scope at this PRD's definition; route any further additions to Phase 2/3/4 backlog rather than re-opening Phase 1 |
| Phase 2 data (Position History, Survey Responses) is not available in the format assumed | Medium — could block Phase 2 entirely | Confirm feasibility with Sahana/Carlin and Yazan before Phase 2 kickoff (Section 11.2); do not begin Phase 2 build until confirmed |
| Sensitive compensation and PII data shared without adequate access control | High — compliance and trust risk | Row-Level Security implemented and tested before any sharing beyond the Total Rewards Manager (Section 9.1) |
| Workforce Planning simulations are misinterpreted as guaranteed forecasts rather than assumption-driven scenarios | Medium — could mislead leadership decisions | Every projection page clearly labels input assumptions and their source; Data Governance documentation includes the simulation logic, not just historical measures |

# 13. Future Phase: Conversational AI (Explicitly Out of Scope)

The benchmark product includes an embedded conversational AI assistant that answers natural-language questions (e.g., “What is our attrition rate for high performers in the last 6 months?”) with narrative answers and recommended next steps. This is explicitly excluded from the current PRD and all three phases defined above.

Rationale for deferral:

- It depends on the underlying data model and measures being complete and trustworthy first — an AI layer built on an unfinished or undocumented model will produce unreliable answers

- It likely requires either Power BI Copilot licensing or a custom integration effort beyond standard self-service Power BI development

- It is reasonable to revisit as a Phase 4 once Phases 1–3 are live, adopted, and the Data Governance layer (HR Dictionary in particular) is mature enough to ground reliable AI responses

# 14. Appendix

## 14.1 Referenced Companion Files

Full field-level detail (field name, data type, description, and per-field metrics reference) for all 11 Phase-1 source tables already exists in the following companion workbooks, each with 3 years (Jan 2023–Dec 2025) of synthetic test data for build-and-validation purposes:

- 01_Employee_Master.xlsx

- 02_Organizational_Hierarchy.xlsx

- 03_Headcount_Dashboard.xlsx

- 04_Recruitment_Dashboard.xlsx

- 05_Diversity_Dashboard.xlsx

- 06_Attrition_Dashboard.xlsx

- 07_Compensation_Dashboard.xlsx (Base Salary, Total Rewards, Salary Structure)

- 08_Leave_Dashboard.xlsx

- 09_Absenteeism_Dashboard.xlsx

- 10_Performance_Dashboard.xlsx

- 11_Learning_Training_Dashboard.xlsx

Two new companion workbooks (Position/Job History, Survey Responses) should be built in the same format ahead of Phase 2, once source data availability is confirmed (Section 11.2).

## 14.2 Glossary

| Term | Definition |
| --- | --- |
| Compa-Ratio | An employee's base salary divided by the midpoint of their grade's salary range; 1.0 = exactly at midpoint |
| Range Penetration | An employee's position within their grade's salary band, expressed as a percentage from minimum to maximum |
| RLS (Row-Level Security) | A Power BI feature restricting which rows of data a given user can see, based on their identity or role |
| 9-Box Grid | A talent management matrix plotting performance against potential, used for succession and development planning |
| DAX | Data Analysis Expressions — the formula language used in Power BI to build measures and calculated columns |
| Grain | The level of detail represented by one row in a table (e.g., “1 row per employee per year”) |